A Sprint fixed period or duration in which a team works to complete a set of tasks

An Epic is a big task or project that is too large to complete in one sprint. It is broken down into smaller tasks (stories) that can be completed over multiple sprints.

A Story is a small task . It is part of an Epic.

A Story Point is a number that represents how much effort a story takes to complete. (usually in form of Fibonacci series)

- Very Easy task

- Easy task

- Moderate task

- Difficult task

Sprint 1: (5 Days)

Data Collection

Collection of Data  2

Loading Data      1

Data Preprocessing

Handling Missing Values   3

Handling Categorical values  2

Sprint 2 (5 Days)

Model Building

Model Building   5

Testing Model    3

Deployment

Working HTML Pages  3

Flask deployment    5

Total Story Points

Sprint 1 = 8

Sprint 2 = 16

Velocity= Total Story Points Completed​/ Number of Sprints

Total story Points= 16+8 =24

No of Sprints= 2

Velocity = (16+8)/2= 24/2

12 (Story Points per Sprint)

Your team’s velocity is 12 Story Points per Sprint.

SmartSDLC – AI-Enhanced Software Development Lifecycle

🔷 Agile Breakdown for SmartSDLC – AI-Enhanced Software Development Lifecycle

🔶 Key Concepts

Sprint: A 5-day period where tasks are completed.

Epic: A large module like Data Collection, Model Building, or Deployment.

Story: A smaller, actionable task under each Epic.

Story Point: Estimated effort using the Fibonacci scale (1, 2, 3, 5…).

Velocity: Average number of story points completed per sprint.

🏁 Sprint 1 (5 Days)

Epic: Data Collection

Story 1: Collection of Data → 🟢 2 SP

Story 2: Loading Data → 🟢 1 SP

Epic: Data Preprocessing

Story 3: Handling Missing Values → 🟡 3 SP

Story 4: Handling Categorical Values → 🟡 2 SP

✅ Total Story Points – Sprint 1: 8 SP

🏁 Sprint 2 (5 Days)

Epic: Model Building

Story 5:Model Building → 🔴 5 SP

Story 6: Testing Model → 🟠 3 SP

Epic: Deployment

Story 7: Working HTML Pages → 🟠 3 SP

Story 8: Flask Deployment → 🔴 5 SP

✅ Total Story Points – Sprint 2: 16 SP

📊 Sprint Summary

Sprint	Story Points

Sprint 1	8

Sprint 2	16

🔢 Total Story Points = 8 + 16 = 24

🕐 Total Sprints = 2

⚡ Velocity = Total Story Points / No. of Sprints = 24 / 2 = 12 SP/Sprint

Conclusion

Your team’s velocity is 12 story points per sprint, which is a solid metric for planning future iterations of your SmartSDLC project. This helps estimate how many sprints you'll need to complete future Epics as the project scales.